Project Status Report

| Project Name | Digital Clock |
| --- | --- |
| Team Members | Robert Sun |
| Report Date | January 18, 2013 |

Project Overall Status:  Green

Projects current status is green, no significant problems encounters during this weeks activities. Problems that I have encounter has been resolve repectively without delay.

Activities – During the Past Week

| Activity | Planned Completion Date | % Complete |
| --- | --- | --- |
| Digital clock multiplexer | January 17 | 100 |
| WBS Update | January 18 | 100 |
| Wiki page update | January 18 | 100 |
| Lab book update | January 18 | 100 |
| Weekly status report | January 18 | 100 |

Activities Planned – For the Next Week

| Activity | Planned Completion Date |
| --- | --- |
| Digital clock registers | Jan 23 |
| Digital clock counters | Jan 24 |
| Wiki page update | Jan 25 |
| Lab book update | Jan 25 |
| Status report | Jan 25 |
| WBS update | Jan 25 |

Outstanding Issues

| Issue | Responsibility | Date to be Resolved | Proposed Resolution |
| --- | --- | --- | --- |
| None |  |  |  |

Changes to Plan

| Change | Date of Change | Impact to Project |
| --- | --- | --- |
| Previous Partner switched programs | Jan 15 | Solo week, Patrick will be joining next week |